External IT Vulnerability Management Audit Proposal

Prepared for: West Virginia University (WVU)

Information Technology Services (ITS)

Prepared by: Mountain State IT Solutions (Group 2)

Background on West Virginia University (WVU)

West Virginia University (WVU) is a public land-grant university that was founded in 1862, headquartered in Morgantown, West Virginia. WVU serves roughly 24,200 students and offers more than 350 degree programs across undergraduate, graduate and professional levels.  Along with its main campus, WVU maintains regional campuses as well as extension programs, positioning itself as a leader in education, research and community engagement throughout the state and beyond.

West Virginia University relies heavily on technology to support academic research and administrative operations. The university uses a centralized IT department that collaborates with departmental, college, and regional campus IT units to manage and secure enterprise-level technology, infrastructure, and mission-critical systems using a variety of services such as:

- Its online learning platforms and academic services such as eCampus and Blackboard.

- Its collaboration with email platforms built on GMAIL/MIX (Google workspace for education) as well as its use of Microsoft Office 365.

- And its comprehensive IT help services, and cybersecurity training resources.

Due to the sheer volume and sensitivity of the data handled among these systems, WVU’s posture in the realm of cybersecurity directly influences its integrity and reputation.

The purpose of this audit is to conduct an external vulnerability management audit of WVU ITS . This audit is aimed at evaluating the current process for vulnerability identification, prioritization, as well as remediation. Mountain State IT Solutions will focus on ensuring the confidentiality, integrity and availability (CIA) of the critical assets of WVU.

Disclaimer

This document has been created by Mountain State IT Solutions (MSITS) to put forward initial planning information for the external vulnerability management audit of West Virginia University Information Technology Services (ITS)’ which we have developed from our early talks with WVU and from public data. This is not to be looked at as a full scope of work or contract. Audit goals, timeline, and which systems will be included are to be determined through our meetings with ITS leadership and other key players. Before field work begins for the audit WVU will work with Mountain State IT Solutions to define the in depth scope approach and what the final deliverables will be.

Risk Management and Compliance Framework

To carry out the audit in a structured manner and also to comply with industry best practices Mountain State IT Solutions puts forth the NIST Cybersecurity Framework (CSF) as a framework which at the same time will include some of the controls from NIST Special Publication (SP) 800-171.

- NIST Cybersecurity Framework (CSF):

  - We see this as the framework which has wide scale acceptance in higher education and government.

  - It puts out security efforts into 5 different Functions which include Identify, Protect, Detect, Respond, and Recover.

  - It provides a maturity based model which we use to assess the present state of WVU’s vulnerability management.

- NIST SP 800-17

  - This publication is used for the protection of Controlled Unclassified Information (CUI) in non federal systems.

  - That is relevant to WVU’s status as an R1 research university which in turn includes many federal research projects.

  - Also it gives us practical technical and procedural controls which in turn help us meet security and vulnerability management for data.

- By use of both of these resources the audit will:

  - Study present states of vulnerability management at WVU against what is put forth by the industry.

  - Point out deficiencies in terms of identification, priority setting, and remediation.

  - Put forth practical recommendations which improve operational security postures as well as compliance with federal research rules.

Scope

The scope of this audit will encompass evaluating centralized ITS systems and applications utilized by faculty and students at West Virginia University for vulnerability management practices. It will also evaluate compliance with federal regulations, including FERPA, in the protection of student’s educational records and personal information.

In addition, the scope will include reviewing WVU’s ITS policies and procedures in vulnerability remediation and incident response. The scope will be limited to systems directly managed by ITS.

Mountain State IT Solutions has selected the following areas to be audited:

- STAR - The student information system will be evaluated for FERPA compliance in protecting student educational information.

- eCampus/Blackboard - The learning management system will be evaluated for secure authentication and data protection.

- GMAIL/MIX Accounts - This area will be assessed for email security protections and access control.

- Microsoft 365 - This area will be assessed for vulnerability management, secure collaboration, and data protection.

Listing of large-scale, centralized systems in use by the client

As discussed within the scope, the audit will focus on the following enterprise-level systems managed by West Virginia University’s Information Technology Services (ITS). These systems are extremely important to the daily tasks of students, faculty, and staff, and show the primary areas of concern for vulnerability management and compliance:

- STAR (Student Information System): 
STAR is WVU’s centralized student information system that is used to manage admissions, registration, grades, transcripts, financial aid, and other personal educational records. Since STAR contains large amounts of personally identifiable information (PII) and data protected under the Family Educational Rights and Privacy Act (FERPA), it is a high-value system which requires many security steps. This includes access controls, encryption, and vulnerability remediation practices.

- eCampus / Blackboard (Learning Management System): 
WVU uses eCampus for classes (powered by Blackboard) to provide students online course content, assignments, and tests for students. As the main academic learning management platform, eCampus has very high volumes of student records, academic materials, and login credentials. The system’s combination with authentication services makes it an important part for security testing around data protection and secure access management.

- Gmail/MIX (Google Workspace for Education): 
WVU uses Gmail/MIX as part of Google Workspace for its email and collaboration platform. This system is the most common form of student-faculty communication and allows students to work with other students. This is obviously needed and important but also can store sensitive data and research being done. Email remains a common attack vector (e.g., phishing, credential theft), making Gmail/MIX security configurations, monitoring, and access control key audit priorities.

- Microsoft 365 (Collaboration and Productivity Suite): 
Microsoft 365 supports the university's productivity and student collaboration at WVU. It uses different applications such as Word, Excel, Teams, and SharePoint. It combines with cloud services and identity management systems, and allows for file sharing, multiple people working on a document at once, and real-time communications. Given its large use and role in storing and transmitting the data of students and faculty, Microsoft 365 will be reviewed for secure configuration, vulnerability management, and data loss prevention measures.

Points Of Contact with the clients

Primary Executive Sponsor (WVU ITS):

- Role: Chief Information Officer (CIO)

- Responsibilities: Final scope approval; executive alignment; risk acceptance decisions.

- Contact: Name, Title, Email, Phone

Primary Security Sponsor (WVU ITS):

- Role: Chief Information Security Officer (CISO) / Information Security Services Lead

- Responsibilities: Security governance; vulnerability management ownership; remediation prioritization; exception/waiver approvals.

- Contact: Name, Title, Email, Phone

Internal Audit Liaison (WVU):

- Role: Office of Internal Audit

- Responsibilities: Independence/coordination of external audit activities; logistics oversight; distribution of reports to governance bodies.

- Contact: Name, Title, Email, Phone

Operational Project Manager (WVU ITS):

- Role: Assigned ITS PM / Audit Coordinator

- Responsibilities: Day-to-day coordination, scheduling, stakeholder alignment, PBC tracking, status reporting.

- Contact: Name, Title, Email, Phone

Business & System Owners (WVU ITS):

- STAR / Banner (SIS/ERP): Name/Title — Registrar/Enterprise Apps Owner

- eCampus / Blackboard (LMS): Name/Title — Academic Tech/Teaching & Learning

- Gmail/MIX (Google Workspace for Education): Name/Title — Collaboration Services

- Microsoft 365 (Outlook/Teams/SharePoint/OneDrive): Name/Title — Messaging & Collaboration

- Identity & Access Management (SSO/MFA): Name/Title — IAM/Directory Services

- Infrastructure & Operations (Network, Servers, Virtualization): Name/Title — I&O / Data Center Ops

- Privacy/FERPA: Name/Title — University Privacy/Registrar

- Research IT (if CUI/800-171 in scope): Name/Title — Research Computing/HPC

Mountain State IT Solutions (MSITS):

- Engagement Executive: Name, Title, Email, Phone

- Audit Manager / Fieldwork Lead: Name, Title, Email, Phone

- Primary Intake Mailbox (secure comms): address@mountainstate-it.com

- Secure Evidence Exchange: SFTP/Share link/Portal URL

Communication Cadence & Escalation:

- Weekly status call: 30 minutes (PMs + key workstream leads).

- Issue escalation: MSITS Audit Manager → WVU ITS PM → CIO/CISO.

- Change control: Any scope/timeline change documented via change log and approved by CIO/CISO (or delegate).

Preliminary Timeline for Audit

Duration: ~8 weeks (hybrid)
Target Start: TBD with ITS availability
Modality: Remote for planning/interviews/evidence review; optional on-site 1–2 days for data center/NOC walk-throughs and workshops (as needed).

| Week | Phase | Activities | Primary Outputs |
| --- | --- | --- | --- |
| 0 | Pre-Kickoff | Finalize NDA/MSA; confirm sponsors/POCs; provision secure evidence portal; send PBC v1 | Logistics checklist; PBC v1 |
| 1 | Kickoff & Scoping | Executive/working kickoff; confirm in-scope systems (STAR, eCampus/Blackboard, Gmail/MIX, Microsoft 365, IAM, I&O); align to NIST CSF functions and applicable NIST 800-171 controls; agree on sampling strategy | Approved scope; RACI; risk rating model |
| 2 | Policy & Architecture Review | Review policies/standards (vulnerability mgmt, patching, IAM, incident response, FERPA); collect network/cloud diagrams; tool access | Control matrix and evidence index |
| 3 | Tool Demos & Data Collection | Demos: scanners, patch/endpoint mgmt, ticketing/GRC, Secure Score (M365) / Workspace admin; export scan schedules and authentication success; inventory reconciliation | Coverage map; data quality notes |
| 4-5 | Fieldwork & Testing | Re-perform sample detections; trace CVEs from detection - ticket - remediation - verification; validate SLAs/exceptions; configuration spot-checks on STAR, eCampus, Gmail/MIX, M365; IAM/MFA integration review | Preliminary findings; gap list; quick wins |
| 6 | Analysis & Mapping | Rank findings (likelihood × impact; FERPA/CUI sensitivity); map to CSF categories and relevant 800-171 requirements; identify process/tooling improvements | Draft recommendations; maturity scorecard |
| 7 | Draft Reporting & Read-Out | Issue draft report and heat map; hold findings workshop; collect management responses and target dates | Draft report; POA&M (management responses) |
| 8 | Final Report & Closeout | Incorporate responses; finalize crosswalks; executive briefing; closeout | Final report; POA&M; exec deck |

References:

National Institute of Standards and Technology. (2024, February 26). The NIST Cybersecurity Framework (CSF) 2.0 (NIST CSWP 29). https://nvlpubs.nist.gov/nistpubs/CSWP/NIST.CSWP.29.pdf

National Institute of Standards and Technology. (2024). Protecting controlled unclassified information in nonfederal systems and organizations (NIST Special Publication 800-171, Revision 3). https://nvlpubs.nist.gov/nistpubs/SpecialPublications/NIST.SP.800-171r3.pdf

West Virginia University. (n.d.). Meet our teams (Information Technology Services). https://it.wvu.edu/about/meet-our-teams

West Virginia University. (n.d.). Information Security (Information Technology Services). https://it.wvu.edu/about/meet-our-teams/information-security

West Virginia University. (2025, August 1). Internal Audit. https://internalaudit.wvu.edu/

https://www.wvu.edu/faq/what-is-the-history-of-wvu#:~:text=Founded%20in%201867%2C%20West%20Virginia,as%20a%20land%2Dgrant%20university.

https://it.wvu.edu/